# SRS-AIEngineering-ProctorStream

Software Requirements Specification

# ProctorStream — End-to-End AI Proctoring Inference Platform

Track: AI Engineering / MLOps — standalone end-to-end project Document version: 2.0 Status: Baseline for approval Suggested team size: 4–5 with defined roles Prerequisites: Python, PyTorch, Docker, containers, REST/streaming concepts, Linux CLI Hardware: 1 GPU (T4 / RTX 3060-class or better) plus student laptops; CPU-only fallback required

This is a complete, self-contained system. It has no dependencies on any other team or external deliverable. It runs end to end from a browser capturing video to a reviewer reading a finished session report.

Phases are gated by exit criteria, not dates.

## Table of Contents

- Introduction

- Overall Description

- Team Roles

- Data Requirements

- Functional Requirements

- Non-Functional Requirements

- Model Requirements & Licensing

- Internal Data Contract

- Ethical & Legal Requirements

- Deliverables

- Phase Structure

- Evaluation Rubric

- Risks & Mitigations

- Appendix A — Dataset Register

- Appendix B — Benchmark Protocol

- Appendix C — Glossary

## 1. Introduction

### 1.1 Purpose

ProctorStream is a complete AI proctoring inference platform. It captures webcam video, microphone audio, and browser telemetry from an exam session; runs a two-tier multimodal detection pipeline; applies a transparent rule-based risk layer; and delivers a reviewable session report.

Full vertical, single scope:

Browser capture → Edge inference → Streaming ingest → Real-time detection
    → Batch detection → Event normalization → Rule-based risk layer
        → Session report + reviewer UI → Observability → Deployment

### 1.2 Scope

In scope — the complete vertical

| Stage | Included |
| --- | --- |
| Client | Capture, edge inference in browser, telemetry collection, adaptive sampling, event signing |
| Ingest | Media transport, segment recording, frame extraction, event bus |
| Tier 1 (real-time) | Face/presence, anti-spoofing, identity verification, VAD, speaker verification, telemetry rules |
| Tier 2 (batch) | Object detection, pose, head pose/gaze, diarization, ASR excerpts, acoustic events |
| Model work | Fine-tuning one detector on a self-annotated dataset |
| Optimization | ONNX export, precision reduction, dynamic batching, cascading, quality pre-filtering |
| Serving | Inference server, model registry, hot model swap |
| Risk layer | Transparent rule-based scoring and flag generation |
| Delivery | Reviewer event timeline UI, per-session HTML report |
| Operations | Metrics, tracing, chaos testing, graceful degradation, autoscaling config |
| Deployment | Full containerized stack, one-command bring-up |

Out of scope

- Learned risk-fusion models (the risk layer here is deliberately rule-based and transparent)

- Business intelligence, cohort analytics, institutional reporting

- Training face-recognition or audio models from scratch — fine-tuning exactly one detector is required; everything else is off the shelf

- Production-grade security hardening, multi-tenancy, billing, SSO

- Statistical collusion or psychometric analysis

The scope boundary is deliberate. This is a systems project. Success is a pipeline that runs reliably under measured load with documented latency and graceful failure. A team that ships a marginally better detector but cannot state its p95 latency or concurrency ceiling has missed the point and will be marked accordingly.

### 1.3 Definitions

| Term | Meaning |
| --- | --- |
| Tier 0 | Client-side, in the candidate’s browser |
| Tier 1 | Real-time server processing; must keep pace with live sessions |
| Tier 2 | Batch processing after the session ends |
| Cascade | Running an expensive model only on inputs a cheap gate passed |
| RTF | Real-Time Factor — processing time ÷ media duration; lower is better |
| Concurrency ceiling | Maximum simultaneous live sessions before the latency SLO breaks |
| Graceful degradation | Continuing to serve with reduced capability rather than failing |

## 2. Overall Description

### 2.1 System Architecture

flowchart TB
    subgraph T0["TIER 0 — Browser Client"]
        C1[Capture: video + audio]
        C2[Edge inference<br/>face detect + landmarks]
        C3[Telemetry collector]
        C4[Adaptive sampler]
        C5[Signed uploader]
    end

    subgraph ING["Ingest"]
        I1[Media transport]
        I2[Segment recorder<br/>→ object store]
        I3[Frame extractor]
        I4[Telemetry gateway]
    end

    subgraph BUS["Event Bus"]
        Q[(Topics: frames · audio ·<br/>telemetry · events)]
    end

    subgraph T1["TIER 1 — Real-Time"]
        R1[Face detect + count]
        R2[Anti-spoofing gate]
        R3[Identity verification]
        R4[VAD]
        R5[Speaker verification]
        R6[Telemetry rules]
    end

    subgraph T2["TIER 2 — Batch"]
        B1[Decode + quality filter]
        B2[Object detection<br/>fine-tuned]
        B3[Pose estimation]
        B4[Head pose + gaze]
        B5[Diarization]
        B6[ASR excerpts]
        B7[Acoustic events]
    end

    subgraph SRV["Model Serving"]
        S1[Inference server<br/>dynamic batching]
        S2[Model registry]
    end

    subgraph RISK["Risk Layer"]
        K1[Event normalization]
        K2[Rule engine]
        K3[Flag generation]
    end

    subgraph OUT["Delivery & Ops"]
        O1[Reviewer timeline UI]
        O2[Session HTML report]
        O3[Metrics + tracing]
        O4[Alerting]
    end

    C1 --> C2 --> C4
    C3 --> C4
    C4 --> C5 --> I1 & I4
    I1 --> I2 --> B1
    I1 --> I3 --> Q
    I4 --> Q
    Q --> R1 & R2 & R3 & R4 & R6
    R4 --> R5
    B1 --> B2 & B3 & B4
    I2 --> B5 --> B6
    I2 --> B7
    R1 & R2 & R3 & R5 & R6 --> K1
    B2 & B3 & B4 & B5 & B6 & B7 --> K1
    K1 --> K2 --> K3 --> O1 & O2
    R1 & B2 -.-> S1
    S2 --> S1
    S1 --> O3 --> O4

### 2.2 Constraints

| ID | Constraint |
| --- | --- |
| CON-1 | Tier 1 must run on a single GPU and meet the concurrency target in NFR-1. |
| CON-2 | Tier 2 must be interruptible and resumable at segment granularity. |
| CON-3 | Any model must be replaceable without changing the event contract. |
| CON-4 | All detector outputs conform to the internal contract (Section 8). Contract violations are defects regardless of model quality. |
| CON-5 | Every third-party model must have a licence compatible with commercial use, or a documented justification for a research-only choice. |
| CON-6 | Tier 0 must stay under 15 % CPU on a mid-range 2019 laptop. |
| CON-7 | No real student exam recordings. Public datasets, synthetic media, and consented self-recordings only. |
| CON-8 | The risk layer must be rule-based and inspectable. A learned scorer is out of scope. |

### 2.3 Assumptions

- ASM-1 — Test sessions are self-recorded mock exams and scripted scenario videos.

- ASM-2 — GPU access may be contended. Benchmarks must record contention conditions.

- ASM-3 — Synthetic load for concurrency testing is generated by replaying recorded sessions at real-time rate.

## 3. Team Roles

Explicit ownership with cross-training. Siloed ownership is a project risk, not a structure.

| Role | Owns | Primary FRs |
| --- | --- | --- |
| Edge / Client Engineer | Tier 0 browser pipeline, telemetry, sampling, signing | FR-1 – FR-6 |
| Streaming Engineer | Ingest, recording, event bus, worker orchestration | FR-7 – FR-10 |
| Vision Engineer | Face, anti-spoofing, identity, object, pose, gaze | FR-11 – FR-17 |
| Audio Engineer | VAD, speaker, diarization, ASR, acoustic events | FR-18 – FR-21 |
| Platform / MLOps Engineer | Serving, optimization, deployment, observability, benchmarking | FR-22 – FR-33 |

With 4 members: merge Audio into a combined “Models” role, or Platform into Streaming.

## 4. Data Requirements

### 4.1 DR-1 — Mock Session Corpus

- Scripted mock exams recorded by consenting participants, some clean and some executing an assigned scenario.

- Coverage required: ≥3 lighting conditions, ≥2 webcam quality classes, ≥2 noise environments.

- Scenarios: clean, phone_use, second_person, impersonation_attempt, tab_switching, note_reading, poor_environment.

- Labels from the assigned script, never from post-hoc judgement of footage.

- Minimum ≥50 sessions for validation and load-test replay.

### 4.2 DR-2 — Annotation Dataset (for FR-17 fine-tuning)

- ≥1 500 annotated images covering ≥3 classes absent from COCO: for example smartwatch, wireless earbud, handwritten notes, second-screen edge.

- Sourced from own recordings, consented volunteers, and permissively-licensed public images.

- A hard-negative set is mandatory: hands near face, water bottles, pens, glasses cases, TV remotes, calculators. These drive false-positive rate more than anything else.

- Annotation protocol documented; inter-annotator agreement measured on a ≥100-image overlap sample.

### 4.3 DR-3 — Spoof Test Kit (for FR-13)

Physical props for a documented 50-trial anti-spoofing test: printed photographs at ≥2 sizes, phone-screen replay, laptop-screen replay, and a paper mask if feasible.

## 5. Functional Requirements

Priority: M = Mandatory, S = Should, C = Could.

### 5.1 Tier 0 — Client

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-1 | Capture webcam video and microphone audio with permission and a persistent visible recording indicator. | M | Works in ≥2 browsers; indicator visible at all times during capture. |
| FR-2 | Run lightweight face detection and facial landmarks client-side. | M | ≥10 fps sustained on a mid-range laptop; CPU < 15 % (CON-6). |
| FR-3 | Collect browser telemetry: visibility change, fullscreen exit, window blur, paste/copy, monitor count, media-device labels. | M | All six signal types captured and emitted. |
| FR-4 | Detect virtual camera devices by matching device labels against a maintained pattern list. | S | Detects a virtual camera in a live test. |
| FR-5 | Adaptive sampling: low baseline frame rate, bursting on local anomaly (no face, multi-face, large pose deviation, high motion). | M | Bandwidth in quiet vs. active conditions shows ≥40 % reduction against a constant high rate. |
| FR-6 | Sign telemetry with a session key; emit a heartbeat on a fixed interval. | M | Unsigned and replayed events rejected server-side; a suppressed heartbeat produces a HEARTBEAT_MISSED event within 15 s. |

FR-6 matters more than its size suggests. A missing signal is itself evidence. If a candidate disables the client script, the server must notice and say so.

### 5.2 Ingest & Streaming

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-7 | Accept media over a real-time transport with a documented fallback path. | M | ≥20 concurrent sessions sustained for 10 min with no dropped connections. |
| FR-8 | Record media as short segments written to object storage as they arrive. | M | Segments appear within 10 s of capture; a mid-session process kill loses ≤1 segment. |
| FR-9 | Extract frames at a runtime-configurable rate; publish references to the bus. | M | Rate changeable without restart; bounded memory, no frame accumulation. |
| FR-10 | Publish all events with per-session partitioning and at-least-once delivery. | M | Consumer restart loses no events; duplicates handled idempotently downstream. |

### 5.3 Vision

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-11 | Server-side face detection emitting face count and bounding boxes. | M | ≥95 % recall on a self-built 500-frame validation set across three lighting conditions. |
| FR-12 | Face image quality assessment gating downstream identity work. | S | Low-quality frames excluded from verification; effect on identity error rate measured. |
| FR-13 | Anti-spoofing gating identity verification. | M | Rejects ≥90 % of printed-photo and replay attacks over the documented 50-trial protocol (DR-3). |
| FR-14 | Active challenge-response (random head-turn prompt) at session start. | M | Prompt issued, response verified via head pose within 10 s, pass/fail event emitted. |
| FR-15 | Identity enrolment and periodic verification via face embeddings. | M | Threshold calibrated on the team’s own data, not a library default; ROC curve and chosen operating point documented. |
| FR-16 | Object detection for prohibited items using a permissively-licensed detector. | M | Standard classes detected; per-class precision and recall reported. |
| FR-17 | Fine-tune the object detector on the self-annotated dataset (DR-2). | M | Beats the off-the-shelf baseline on the new classes; annotation protocol and inter-annotator agreement documented; hard negatives included; per-class precision at fixed recall reported, not just mAP. |
| FR-18 | Head pose and gaze estimation with a documented calibration procedure. | S | Multi-point calibration implemented; error reported before and after. Honest reporting that gaze remains unreliable is an expected, fully creditable finding. |
| FR-19 | Pose estimation for off-frame reaching and torso rotation. | C | Events emitted with keypoint confidence. |

### 5.4 Audio

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-20 | Voice activity detection as a mandatory gate ahead of all other audio models. | M | Compute saving versus an ungated pipeline measured and reported; expect ≥60 % on typical exam audio. |
| FR-21 | Speaker embedding with enrolment and per-utterance verification. | M | Equal error rate reported on a self-built test set of ≥10 speakers. |
| FR-22 | Speaker diarization on batch audio. | M | Diarization error rate reported on held-out multi-speaker audio; second-voice events emitted with intervals. |
| FR-23 | ASR transcription of non-candidate speech only, plus acoustic event classification. | S | Transcripts for foreign-speaker segments; WER reported on a clean sample; keyboard and phone-ring events emitted. |

FR-23’s restriction to non-candidate speech is a privacy design decision. Transcribing everything a candidate mutters to themselves is a large privacy expansion with almost no integrity value.

### 5.5 Optimization & Serving

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-24 | Export all vision models to a portable format; verify numerical equivalence with the original. | M | Max absolute output difference < 1e-3 over 100 test inputs, per model. |
| FR-25 | Apply ≥2 optimization techniques and measure each independently. | M | Benchmark table across baseline → portable runtime → reduced precision → quantized, with latency, throughput, and accuracy per row. |
| FR-26 | Revalidate accuracy after quantization, especially for identity. | M | If quantization shifts the identity threshold, it is reported and re-tuned — or quantization is rejected for that model with written justification. |
| FR-27 | Deploy models behind an inference server with dynamic batching. | M | Throughput at batch 16 is ≥3× batch 1, measured and plotted. |
| FR-28 | Implement a cascade: expensive detectors run only on frames that cheap gates pass. | M | Frames reaching the object detector reduced ≥40 % versus no cascade, with recall impact quantified. |
| FR-29 | Quality pre-filter (blur, luminance, static-frame) ahead of batch inference. | M | ≥25 % of frames dropped on real recordings; effect on event counts reported. |
| FR-30 | Model registry with versioning; swapping a model requires no code change. | S | Demonstrated live by swapping detector versions via configuration. |

### 5.6 Risk Layer & Delivery

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-31 | Rule-based risk engine over normalized events, with rules declared in configuration, not code. | M | Rules editable without redeployment; every emitted flag traces to the specific rule and events that fired it. |
| FR-32 | Flag generation with type, interval, confidence, evidence reference, and a plain-language explanation. | M | Flags schema-valid; explanations readable without technical background. |
| FR-33 | Missing-signal handling: an unavailable channel must never increase risk. | M | Demonstrated empirically by disabling each channel in turn. |
| FR-34 | Reviewer timeline UI: per-session event timeline with channel filtering and evidence playback. | M | Loads a completed session and renders the full timeline. |
| FR-35 | Session HTML report: flags, timeline, explanations, and processing metadata. | M | One report per session, readable standalone. |

FR-33 exists because the alternative is a system that penalizes candidates for broken webcams, poor lighting, and bad internet. Missing data is not evidence of wrongdoing.

### 5.7 Observability, Resilience & Deployment

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-36 | Metrics: per-model latency p50/p95/p99, throughput, queue depth, GPU utilization, consumer lag, error rate. | M | Dashboard with all six metric families. |
| FR-37 | Structured logging with session-scoped trace IDs end to end. | M | One session’s full path traceable from a single query. |
| FR-38 | Graceful degradation: on resource exhaustion or model timeout, emit UNKNOWN and continue. | M | Chaos test — kill the model server mid-session: recording continues, UNKNOWN events emitted, no client-visible error. |
| FR-39 | Batch jobs checkpoint per segment and resume after interruption. | M | Kill a worker at 50 % progress; on restart it reprocesses only incomplete segments. |
| FR-40 | One-command deployment of the full stack. | M | docker compose up on a clean machine brings up every component. |
| FR-41 | CPU-only fallback mode. | M | Full stack runs without a GPU at reduced throughput; documented performance delta. |
| FR-42 | Autoscaling configuration with a documented scaling signal and schedule-driven pre-warming rationale. | S | Configuration present with written justification, even if not exercised at scale. |

FR-41 is not padding. Anyone evaluating or inheriting this system may lack GPU access. Design the CPU path from the beginning rather than bolting it on at the end.

### 5.8 Benchmarking

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-43 | Latency benchmark per Appendix B. | M | Full table across batch sizes with p50/p95/p99, repeated ≥3 times, spread reported. |
| FR-44 | Concurrency ceiling determined for Tier 1. | M | Documented concurrency at SLO breach and the resource that saturated first. |
| FR-45 | Batch throughput as RTF for the full Tier 2 stack. | M | RTF per model and for the composed pipeline. |
| FR-46 | Cost-per-session model extrapolated to a hypothetical large deployment. | S | Spreadsheet with stated assumptions and sensitivity analysis on ≥3 parameters. |

## 6. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-1 | Capacity | Tier 1 sustains ≥20 concurrent sessions on one GPU. Report the true ceiling. |
| NFR-2 | Latency | Capture-to-event p95 < 2 s; inference component p95 < 100 ms. |
| NFR-3 | Throughput | Tier 2 processes a 60-min session in < 10 min wall clock on one GPU. |
| NFR-4 | Availability | No session is ever terminated by a pipeline failure. Recording is independent of analysis. |
| NFR-5 | Client footprint | < 15 % CPU and < 300 MB RAM on a mid-range 2019 laptop. |
| NFR-6 | Bandwidth | < 400 kbps average upstream per session under adaptive sampling. |
| NFR-7 | Reproducibility | One-command bring-up on a clean machine. |
| NFR-8 | Portability | GPU-optional; CPU-only mode functional. |
| NFR-9 | Maintainability | ≥60 % test coverage on event normalization, rule engine, and cascade logic. |
| NFR-10 | Documentation | Architecture Decision Records for every major technology choice. |
| NFR-11 | Configurability | Frame rates, thresholds, cascade gates, and risk rules changeable without code edits. |

## 7. Model Requirements & Licensing

Every model must appear in a Model Licence Register: name, version, source, licence, commercial-use verdict, link to licence text.

### 7.1 Suggested Permissive Stack

Selected for permissive licensing rather than leaderboard position.

| Task | Family | Typical licence |
| --- | --- | --- |
| Client face detection | Lightweight ONNX detector (e.g. OpenCV Zoo) | MIT |
| Client landmarks | MediaPipe FaceMesh | Apache 2.0 |
| Server face detection | SCRFD-family (code) | Apache 2.0 (code) |
| Anti-spoofing | Silent-Face-Anti-Spoofing | Apache 2.0 |
| Object detection | RT-DETR / D-FINE | Apache 2.0 |
| Pose | RTMPose (MMPose) | Apache 2.0 |
| Gaze | L2CS-Net | MIT |
| Head pose | 6DRepNet | MIT |
| VAD | Silero VAD | MIT |
| Speaker | ECAPA-TDNN (SpeechBrain) | Apache 2.0 |
| Diarization | pyannote.audio (code) | MIT, gated weights |
| ASR | faster-whisper | MIT |
| Acoustic events | YAMNet | Apache 2.0 |

### 7.2 Mandatory Licence Analysis

| ID | Requirement | Pri | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-47 | Produce a Model Licence Register covering every model used, with written analysis of the two hazards below. | M | Register complete; both hazards correctly addressed. |

Hazard 1 — AGPL detectors. Some widely-used object detection packages (notably Ultralytics YOLO) are AGPL-3.0. Network use of AGPL software can obligate release of your server source. A team using one must document the implication and justify it, obtain a commercial licence, or choose a permissively-licensed alternative.

Hazard 2 — Research-only pretrained weights. Some face-recognition packages ship Apache-licensed code with research-only pretrained weights (this applies to several common InsightFace model packs). Projects routinely deploy these commercially without noticing. The team must either use them under a clearly-labelled research exemption, train their own, or select differently-licensed weights.

These two errors are among the most common and most consequential in applied ML work, and they are invisible until legal review. The register is a mandatory deliverable, not documentation overhead.

## 8. Internal Data Contract

The project defines and owns this schema. Nothing external depends on it, but internal consistency is enforced.

### 8.1 event.v1

{
  "schema": "event.v1",
  "session_id": "sess_8f2a1c",
  "ts_ms": 1834200,
  "channel": "environment",
  "detector": "object_detector",
  "model_version": "detector-v3.2.1",
  "event_type": "OBJECT_DETECTED",
  "payload": { "label": "cell_phone", "bbox": [0.41, 0.72, 0.09, 0.14], "track_id": 17 },
  "confidence": 0.71,
  "quality": { "frame_blur": 0.12, "frame_luma": 118, "usable": true },
  "latency_ms": 24
}

Channels: presence | identity | liveness | attention | environment | pose | audio_voice | audio_event | screen | device

Event types by channel

| Channel | Types |
| --- | --- |
| presence | FACE_PRESENT, FACE_ABSENT, MULTI_FACE, PRESENCE_UNKNOWN |
| identity | IDENTITY_MATCH, IDENTITY_MISMATCH, IDENTITY_UNKNOWN |
| liveness | PAD_PASS, PAD_FAIL, CHALLENGE_PASS, CHALLENGE_FAIL |
| attention | HEAD_POSE, GAZE_ESTIMATE, GAZE_OFF_SCREEN |
| environment | OBJECT_DETECTED, PERSON_DETECTED |
| pose | POSE_KEYPOINTS, REACH_OFF_FRAME, HANDS_HIDDEN |
| audio_voice | SPEECH_SEGMENT, SPEAKER_MATCH, SECOND_VOICE, TRANSCRIPT |
| audio_event | ACOUSTIC_EVENT |

The UNKNOWN rule: every detector must be able to emit an explicit unknown or usable: false state. A detector that silently produces nothing on failure breaks FR-33 and is a defect.

### 8.2 telemetry.v1

{
  "schema": "telemetry.v1",
  "session_id": "sess_8f2a1c",
  "ts_ms": 1902340,
  "event_type": "TAB_HIDDEN",
  "payload": { "duration_ms": 4200, "return_focus": true },
  "source": "browser",
  "signed": true
}

Types: TAB_HIDDEN | TAB_VISIBLE | FULLSCREEN_EXIT | WINDOW_BLUR | PASTE | COPY | MONITOR_COUNT_CHANGE | VIRTUAL_CAMERA_DETECTED | DEVICE_CHANGE | HEARTBEAT_MISSED

### 8.3 session_result.v1

{
  "schema": "session_result.v1",
  "session_id": "sess_8f2a1c",
  "risk_level": "ELEVATED",
  "recommendation": "HUMAN_REVIEW",
  "flags": [
    {
      "flag_id": "flg_001",
      "type": "SECOND_VOICE",
      "t_start_ms": 1834200,
      "t_end_ms": 1851000,
      "confidence": 0.88,
      "rule_id": "rule_second_voice_sustained",
      "triggering_events": ["evt_4412", "evt_4413"],
      "explanation": "A voice not matching the enrolled candidate was detected for 17 seconds.",
      "evidence_ref": "sessions/sess_8f2a1c/audio_1834.wav"
    }
  ],
  "channels_available": ["presence", "identity", "audio_voice", "screen"],
  "channels_missing": ["attention"],
  "processing": { "tier1_events": 5412, "tier2_events": 18233, "rtf": 0.14 }
}

Risk levels: NORMAL | WATCH | ELEVATED | HIGH Recommendations: NO_ACTION | ROUTINE_REVIEW | HUMAN_REVIEW | PRIORITY_REVIEW

No VIOLATION value exists, and none may be added.

## 9. Ethical & Legal Requirements

| ID | Requirement |
| --- | --- |
| ETH-1 | Written informed consent from everyone appearing in any recording, including bystanders. |
| ETH-2 | No participants under 18. |
| ETH-3 | Recordings stored encrypted; deleted at project end; only derived events retained. |
| ETH-4 | Biometric templates (face and voice embeddings) stored separately from media, encrypted, deleted on request. |
| ETH-5 | The client must display an unambiguous recording indicator at all times. Covert capture is a project failure, not a feature. |
| ETH-6 | No deployment against anyone not enrolled as a consenting test participant. |
| ETH-7 | The final report must analyse the adversarial and privacy implications of the platform, including what a malicious operator could do with it. |
| ETH-8 | Institutional ethics approval before human-participant recording, if required. |

## 10. Deliverables

| # | Deliverable |
| --- | --- |
| D1 | Source monorepo — documented |
| D2 | Client package (browser) |
| D3 | Ingest and streaming services — containerized |
| D4 | Tier 1 and Tier 2 workers — containerized |
| D5 | Model serving configuration and optimized artifacts |
| D6 | Fine-tuned detector + annotated dataset + dataset card |
| D7 | Model Licence Register with hazard analysis |
| D8 | Rule-based risk engine with externalized rule configuration |
| D9 | Reviewer timeline UI |
| D10 | Session HTML report generator |
| D11 | Benchmark report — latency, throughput, concurrency ceiling, optimization ablation |
| D12 | Architecture Decision Records |
| D13 | Observability dashboard export |
| D14 | Chaos test suite and results |
| D15 | One-command full-stack deployment |
| D16 | Final report |
| D17 | Presentation + live demo under load |

## 11. Phase Structure

Phases are gated by exit criteria, not dates.

### Phase 0 — Foundation

Exit criteria - Monorepo, containerization, and ADR process established - Internal data contract defined with schema validators in CI - Roles assigned; cross-training plan agreed - Ethics approval submitted (if required) - Model Licence Register opened — not deferred to the end

### Phase 1 — Capture & Transport

Exit criteria - Browser captures video and audio with a visible indicator - Telemetry collected and signed; heartbeat operational - Media recorded to object storage in resumable segments - Events flowing on the bus - End-to-end path proven with a dummy detector — a stub that emits fixed events, proving the plumbing before any model work

### Phase 2 — Real-Time Detection

Exit criteria - Face detection, count, and quality running live - Anti-spoofing gate passing the 50-trial protocol - Challenge-response implemented - Identity enrolment and verification with a self-calibrated threshold - VAD gate operational with measured compute saving - All Tier 1 events contract-valid, including UNKNOWN states

### Phase 3 — Batch Detection

Exit criteria - Decode and quality pre-filter operational with measured drop rate - Object detection, pose, and gaze running over recorded segments - Diarization and speaker verification producing interval events - Segment-level checkpointing verified by killing a worker mid-job - Tier 2 RTF measured

### Phase 4 — Model Work

Exit criteria - Annotation dataset complete with documented protocol and inter-annotator agreement - Hard-negative set included - Fine-tuned detector beats the off-the-shelf baseline on new classes - Per-class precision at fixed recall reported

### Phase 5 — Optimization & Serving

Exit criteria - All models exported with numerical equivalence verified - ≥2 optimization techniques applied and measured independently - Accuracy revalidated after every precision change - Dynamic batching deployed with a plotted throughput curve - Cascade implemented with quantified frame reduction and recall impact

### Phase 6 — Risk Layer & Delivery

Exit criteria - Rule engine operating from external configuration - Every flag traceable to its rule and triggering events - Missing-signal test passing for every channel - Reviewer timeline UI and session report both functional

### Phase 7 — Resilience & Benchmarking

Exit criteria - Chaos tests passing; no session terminated by a component failure - Observability dashboard complete across all metric families - CPU-only fallback verified - Concurrency ceiling determined, with the saturating resource identified - Full optimization ablation table complete

### Phase 8 — Closure

Exit criteria - One-command deployment verified on a clean machine by someone outside the team - Licence register finalized with hazard analysis - Benchmark report, final report, and live demo under load delivered

## 12. Evaluation Rubric

| Criterion | Weight | Excellent (90–100) | Adequate (60–75) | Insufficient (<50) |
| --- | --- | --- | --- | --- |
| Pipeline completeness | 15 % | Both tiers, all channels, browser to report end to end | Tier 1 complete, Tier 2 partial | Disconnected scripts, no pipeline |
| Contract & risk layer | 10 % | 100 % schema-valid; rules externalized; every flag traceable to rule and events | Mostly valid; rules hardcoded | Ad-hoc formats; opaque flagging |
| Model integration & fine-tuning | 15 % | Rigorous annotation protocol, hard negatives, honest per-class metrics | Fine-tuning done, evaluation shallow | Off-the-shelf only |
| Optimization rigor | 15 % | Each technique measured independently; quantization accuracy revalidated; batching curve plotted | Some optimization, weakly measured | “We used ONNX” with no numbers |
| Benchmarking | 15 % | Reproducible protocol; ceiling found and saturating resource identified; cost extrapolation with sensitivity analysis | Basic latency numbers | Anecdotal timings |
| Resilience & observability | 10 % | Chaos tests pass; degradation proven; CPU fallback works; full dashboard | Some metrics; degradation untested | No monitoring; crashes on failure |
| Engineering quality | 10 % | One-command deploy, CI, ADRs, tests, externalized configuration | Runs with manual steps | Not reproducible |
| Licensing & ethics | 10 % | Complete register; both hazards correctly analysed; rigorous consent | Register present, analysis thin | AGPL or research-only models shipped unexamined |

Automatic penalties

| Issue | Penalty |
| --- | --- |
| Events fail contract validation | −20 % |
| A pipeline failure terminates a session (NFR-4 violated) | −15 % |
| Missing channel increases risk (FR-33 fails) | −15 % |
| Accuracy claimed after quantization without revalidation | −10 % |
| Recording without a visible indicator | −20 % |
| Benchmark numbers not reproducible | −15 % |
| Recording any person without consent | Fail |

Note the weighting: optimization and benchmarking together outweigh model accuracy. This is an engineering track. A team that integrates off-the-shelf models flawlessly, measures everything, and degrades gracefully scores higher than one with a marginally better detector and no numbers.

## 13. Risks & Mitigations

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | GPU contention distorts benchmarks | High | High | Reserve exclusive windows for benchmark runs; record contention state; repeat ≥3× and report variance |
| R2 | Real-time transport complexity consumes the effort budget | High | High | Define a simpler fallback transport in Phase 0; the advanced transport is an upgrade, not a prerequisite |
| R3 | Annotation for FR-17 takes far longer than expected | High | Medium | Start during Phase 2, not Phase 4; use pre-labelling with an open-vocabulary detector; 1 500 images is the floor |
| R4 | Toolchain build issues for the optimized runtime | Medium | Medium | A portable runtime with GPU acceleration is an acceptable substitute; document the blocker |
| R5 | Licence problem discovered late | Medium | High | Register opens in Phase 0 and gates Phase 4 |
| R6 | Team siloed; integration fails late | Medium | High | Phase 1 requires an end-to-end path with a dummy detector before any model work begins |
| R7 | Anti-spoofing testing needs physical props | Low | Medium | Assemble the spoof kit (DR-3) during Phase 1 |
| R8 | Scope creep into learned risk fusion or analytics | Medium | Medium | CON-8 and the out-of-scope list enforced at the Phase 6 gate |
| R9 | CPU fallback bolted on at the end and fails | Medium | Medium | NFR-8 verified at every phase gate, not only at closure |

## Appendix A — Dataset Register

| Dataset | Use | Access | Caution |
| --- | --- | --- | --- |
| COCO | Object detection base | CC-BY 4.0 | No proctoring-specific classes |
| Open Images | Additional object classes | CC-BY 4.0 | Label noise |
| WIDER FACE | Face detection evaluation | Open | Not webcam-like; supplement with own data |
| LFW / CFP-FP / AgeDB | Face verification evaluation | Open | Saturated benchmarks; weak discriminative signal |
| CelebA-Spoof | Anti-spoofing | Research use | Verify terms |
| OULU-NPU / Replay-Attack | Anti-spoofing evaluation | Signed agreement required | Apply early — approval takes time |
| VoxCeleb1/2 | Speaker verification | Registration + terms | Confirm current terms |
| AMI / VoxConverse / DIHARD | Diarization evaluation | Open / registration | DIHARD requires LDC membership |
| LibriSpeech / Common Voice | ASR evaluation | CC-0 / CC-BY | Read speech is not exam audio |
| AudioSet / ESC-50 | Acoustic events | Open | AudioSet labels are noisy |
| MPIIGaze / Gaze360 / ETH-XGaze | Gaze evaluation | Registration; XGaze needs application | Apply during Phase 0 if needed |
| Roboflow Universe | Proctoring-adjacent object sets | Varies per dataset | Verify licence per dataset; quality is highly variable |

Do not use: MS-Celeb-1M and DukeMTMC were withdrawn by their creators over consent and privacy concerns, and VGGFace2 access has changed. Retracted datasets still circulate on unofficial mirrors. Using one in a project about ethical surveillance technology is a serious failure of judgement and will be assessed as one.

Verify licence and access terms at the time of use — several have changed in recent years.

## Appendix B — Benchmark Protocol

Benchmarks are a graded deliverable, so the method must be reproducible by someone else.

### B.1 Latency

- Warm up with 100 inferences and discard.

- Run 1 000 inferences at each batch size ∈ {1, 2, 4, 8, 16, 32}.

- Record p50, p95, p99, mean, standard deviation.

- Repeat the entire run 3 times in separate sessions; report mean and spread across runs.

- Record environment: GPU model, driver, CUDA version, framework versions, contention state, input resolution, precision.

### B.2 Concurrency

- Synthetic clients replay recorded sessions at real-time rate.

- Ramp concurrency: 1 → 5 → 10 → 20 → 40 → until SLO breach.

- SLO breach = capture-to-event p95 > 2 s sustained for 60 s.

- Report the ceiling and the resource that saturated first — GPU compute, CPU, memory, network, or queue.

Identifying the binding constraint is the actual deliverable. “We reached 22 sessions” is a weak result. “We reached 22 sessions, bounded by CPU-side frame decode, which hardware decoding would relieve” is a strong one.

### B.3 Optimization Ablation

| Configuration | p95 latency | Throughput | Accuracy metric | Δ vs. baseline |
| --- | --- | --- | --- | --- |
| Baseline framework, batch 1 | — | — | — | baseline |
| Portable runtime, FP32 |  |  |  |  |
| Portable runtime, FP16 |  |  |  |  |
| Optimized runtime, FP16 |  |  |  |  |
| Optimized runtime, INT8 |  |  |  |  |
| + dynamic batching (16) |  |  |  |  |
| + cascade |  |  |  |  |
| + quality pre-filter |  |  |  |  |

Accuracy must be re-measured on every row. A speedup reported without its accuracy number is not a result.

## Appendix C — Glossary

| Term | Definition |
| --- | --- |
| ADR | Architecture Decision Record — a short document capturing one significant choice and its rationale |
| Cascade | Running an expensive model only on inputs a cheaper gate passed |
| Chaos test | Deliberately failing a component to verify graceful degradation |
| Concurrency ceiling | Maximum simultaneous sessions before the latency SLO breaks |
| Dynamic batching | Assembling requests from separate sessions into one batched inference |
| EER | Equal Error Rate — the point where false accept and false reject rates coincide |
| DER | Diarization Error Rate |
| RTF | Real-Time Factor — processing time ÷ media duration |
| Quality pre-filter | Dropping unusable frames before inference |
| Graceful degradation | Reduced capability instead of failure under resource pressure |

Document control

| Version | Change |
| --- | --- |
| 2.0 | Standalone end-to-end baseline; external dependencies and schedule removed; rule-based risk layer and delivery UI added to close the vertical |